



**New Era University**

**College of Computer Studies**

**SY:2016-2017**

**Progress Report**

**Schedule: 02/14/17 #1 Date: 02/17/17**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **#** | **TASK** | **STATUS** | **EXPECTED TIME OF COMPLETION** | **COMMENTS & NEXT OBJECTIVE/TASK** | **REMARK / SCORE** | | |
| **COM-5** | **INCE-3** | **NONE-0** |
| **1** | **Use Case Diagram** | **Use Case Diagram is 100% Done.** | 2days | **The Use Case Diagram will be the guide for design the activity Diagram.** |  |  |  |
| **2** | **Activity Diagram** | **Activity Diagram is 100% Done.** | 2days | **After the activity Diagram is done, we will start listing the system requirements** |  |  |  |
| **3** | **System Requirements** | **System Requirements is 100% Done.** | 2days | **System Requirement will be a guide for listing the User Requirements** |  |  |  |
| **4** | **User Requirements** | **User Requirements is 100% Done.** | 2days | **Our target is to finish all these activities in one day.** |  |  |  |
| **5** |  |  |  |  |  |  |  |

**Prepared By: TOTAL SCORE:**

**Team Members:**Cania, Princess April S., Comaling, JerickaAleli R., Del Rosario, Merichelle L., Leones, Dainielle Andrea O., Marticio, Maricar M.



**New Era University**

**College of Computer Studies**

**SY: 2016- 2017**

**Progress Report**

**Schedule: 02/22/17 #2 Date: 02/22/17**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **#** | **TASK** | **STATUS** | **EXPECTED TIME OF COMPLETION** | **COMMENTS & NEXT OBJECTIVE/TASK** | **REMARK / SCORE** | | |
| **COM-5** | **INCE-3** | **NONE-0** |
| **1** | User Manual | 70% is completed | 1 day | The program itself needs some developments |  |  |  |
| **2** |  |  |  |  |  |  |  |
| **3** |  |  |  |  |  |  |  |
| **4** |  |  |  |  |  |  |  |
| **5** |  |  |  |  |  |  |  |

**Prepared By: TOTAL SCORE:**

**Team Members:**Cania, Princess April S., Comaling, JerickaAleli R., Del Rosario, Merichelle L., Leones, Dainielle Andrea O., Marticio, Maricar M.



**New Era University**

**College of Computer Studies**

**SY: 2016-2017**

**Progress Report**

**Schedule: 02/24/17 #3 Date: 02/23/17**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **#** | **TASK** | **STATUS** | **EXPECTED TIME OF COMPLETION** | **COMMENTS & NEXT OBJECTIVE/TASK** | **REMARK / SCORE** | | |
| **COM-5** | **INCE-3** | **NONE-0** |
| **1** | User Interface | 100% Done. | 2 days | The Task is finish before the deadline. |  |  |  |
| **2** |  |  |  |  |  |  |  |
| **3** |  |  |  |  |  |  |  |
| **4** |  |  |  |  |  |  |  |
| **5** |  |  |  |  |  |  |  |

**Prepared By: TOTAL SCORE:**

**Team Members:**Cania, Princess April S., Comaling, JerickaAleli R., Del Rosario, Merichelle L., Leones, Dainielle Andrea O., Marticio, Maricar M.



**New Era University**

**College of Computer Studies**

**SY: 2016-2017**

**Progress Report**

**Schedule: 02/28/17 #4 Date: 03/13/17**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **#** | **TASK** | **STATUS** | **EXPECTED TIME OF COMPLETION** | **COMMENTS & NEXT OBJECTIVE/TASK** | **REMARK / SCORE** | | |
| **COM-5** | **INCE-3** | **NONE-0** |
| **1** | Front End Coding | 100% is completed | 10 days | The task is done within the due date. |  |  |  |
| **2** |  |  |  |  |  |  |  |
| **3** |  |  |  |  |  |  |  |
| **4** |  |  |  |  |  |  |  |
| **5** |  |  |  |  |  |  |  |

**Prepared By: TOTAL SCORE:**

**Team Members:**Cania, Princess April S., Comaling, JerickaAleli R., Del Rosario, Merichelle L., Leones, Dainielle Andrea O., Marticio, Maricar M.



**New Era University**

**College of Computer Studies**

**SY: 2016-2017**

**Progress Report**

**Schedule:03/14/17 #5 Date: 03/27/17**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **#** | **TASK** | **STATUS** | **EXPECTED TIME OF COMPLETION** | **COMMENTS & NEXT OBJECTIVE/TASK** | **REMARK / SCORE** | | |
| **COM-5** | **INCE-3** | **NONE-0** |
| **1** | Back End Coding | 60% is completed | 1 1days | The program itself needs some developments |  |  |  |
| **2** |  |  |  |  |  |  |  |
| **3** |  |  |  |  |  |  |  |
| **4** |  |  |  |  |  |  |  |
| **5** |  |  |  |  |  |  |  |

**Prepared By: TOTAL SCORE:**

**Team Members:**Cania, Princess April S., Comaling, JerickaAleli R., Del Rosario, Merichelle L., Leones, Dainielle Andrea O., Marticio, Maricar M.



**New Era University**

**College of Computer Studies**

**SY: 2016-2017**

**Progress Report**

**Schedule:03/27/17 #6 Date: 03/29/17**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **#** | **TASK** | **STATUS** | **EXPECTED TIME OF COMPLETION** | **COMMENTS & NEXT OBJECTIVE/TASK** | **REMARK / SCORE** | | |
| **COM-5** | **INCE-3** | **NONE-0** |
| **1** | testing | 60% is completed | 2 days | The program itself is still not done |  |  |  |
| **2** |  |  |  |  |  |  |  |
| **3** |  |  |  |  |  |  |  |
| **4** |  |  |  |  |  |  |  |
| **5** |  |  |  |  |  |  |  |

**Prepared By: TOTAL SCORE:**

**Team Members:**Cania, Princess April S., Comaling, JerickaAleli R., Del Rosario, Merichelle L., Leones, Dainielle Andrea O., Marticio, Maricar M.



**New Era University**

**College of Computer Studies**

**SY: 2016-2017**

**Progress Report**

**Schedule: 03/29/17 #7 Date: 03/30/17**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **#** | **TASK** | **STATUS** | **EXPECTED TIME OF COMPLETION** | **COMMENTS & NEXT OBJECTIVE/TASK** | **REMARK / SCORE** | | |
| **COM-5** | **INCE-3** | **NONE-0** |
| **1** | Back End Coding | 100% is completed | 11 days | The Testing can now be done |  |  |  |
| **2** | Testing | 80% is completed | 2 days | There are still errors. |  |  |  |
| **3** |  |  |  |  |  |  |  |
| **4** |  |  |  |  |  |  |  |
| **5** |  |  |  |  |  |  |  |

**Prepared By: TOTAL SCORE:**

**Team Members:**Cania, Princess April S., Comaling, JerickaAleli R., Del Rosario, Merichelle L., Leones, Dainielle Andrea O., Marticio, Maricar M.



**New Era University**

**College of Computer Studies**

**SY: 2016-2017**

**Progress Report**

**Schedule: 04/01/17 #8 Date: 04/02/17**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **#** | **TASK** | **STATUS** | **EXPECTED TIME OF COMPLETION** | **COMMENTS & NEXT OBJECTIVE/TASK** | **REMARK / SCORE** | | |
| **COM-5** | **INCE-3** | **NONE-0** |
| **1** | Fixing bugs | 100% complete | 2 days | No error detected |  |  |  |
| **2** | Testing | 100% complete | 2 days | No error detected |  |  |  |
| **3** |  |  |  |  |  |  |  |
| **4** |  |  |  |  |  |  |  |
| **5** |  |  |  |  |  |  |  |

**Prepared By: TOTAL SCORE:**

**Team Members:**Cania, Princess April S., Comaling, JerickaAleli R., Del Rosario, Merichelle L., Leones, Dainielle Andrea O., Marticio, Maricar M.



**New Era University**

**College of Computer Studies**

**SY: 2016-2017**

**Progress Report**

**Schedule: 04/03/17 #9 Date: 04/04/17**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **#** | **TASK** | **STATUS** | **EXPECTED TIME OF COMPLETION** | **COMMENTS & NEXT OBJECTIVE/TASK** | **REMARK / SCORE** | | |
| **COM-5** | **INCE-3** | **NONE-0** |
| **1** | System Finalization | 100% done. | 1 day | System is Done |  |  |  |
| **2** | Code Listing | 100% Done. | 1 day |  |  |  |  |
| **3** |  |  |  |  |  |  |  |
| **4** |  |  |  |  |  |  |  |
| **5** |  |  |  |  |  |  |  |

**Prepared By: TOTAL SCORE:**

**Team Members:**Cania, Princess April S., Comaling, JerickaAleli R., Del Rosario, Merichelle L., Leones, Dainielle Andrea O., Marticio, Maricar M.